**[TikTok ML Project] Proposal**

## **Overview:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone** | **Tasks** | **Deliverables/Reports** | **Relevant Stakeholder (Optional Activity)** |
| **1** | Establish structure for project workflow (PACE)  Plan | * Global-level project document | Rosie Mae Bradshaw- Data Science Manager |
| **1a** | Write a project proposal  Plan |  | Mary Joanna Rodgers- Project Management Officer |
| **2** | Compile summary information about the data  Analyze | * Data files ready for EDA | Orion Rainier- Data Scientist |
| **2a** | Begin exploring the data  Analyze |  | Orion Rainier- Data Scientist |
| **3** | Data exploration and cleaning  Plan **and** Analyze | * EDA report | Orion Rainier- Data Scientist |
| **3a** | Visualization building  Analyze **and** Construct | * Tableau dashboard/visualizations | Mary Joanna Rodgers- Project Management Officer |
| **4** | Compute descriptive statistics  Analyze | * Analysis of testing results between two important variables | Willow Jaffey- Data Science Lead |
| **4a** | Conduct hypothesis testing  Analyze **and** Construct |  | Orion Rainier- Data Scientist |
| **5** | Build a regression model  Analyze **and** Construct | Regression model | Willow Jaffey- Data Science Lead |
| **5a** | Evaluate the model  Execute | * Determine the success of the model | Rosie Mae Bradshaw- Data Science Manager |
| **6** | Build a machine learning model  Construct | * Final model | Willow Jaffey- Data Science Lead |
| **6a** | Communicate final insights with stakeholders  Execute | * Report to all stakeholders | Willow Jaffey- Data Science Lead |